IRCP M33/39

PM Action Plan & Sprint Plan

Unemployment Benefit (กรณีว่างงาน) — Incident Management

Data window: 1 May – 23 June 2026  ·  Source: LINE field-incident channels  ·  Prepared by: PM (IRCP)

# 1. Purpose & Scope

This plan operationalises how the team triages, assigns, resolves and tracks unemployment-benefit incidents raised by field offices (สปส.) over LINE. Unemployment is the team’s direct development and support scope; the companion Executive Summary covers the other six benefit cases at portfolio level.

Boundary (Human–AI SDLC): the team owns design, build, fix and resolution of unemployment defects; AI/PMO owns intake structuring, classification, routing and logging; business owners (สปส. / กองสิทธิ) own case meaning and final acceptance.

# 2. Current-State Snapshot

Over the 54-day window the unemployment channel handled a high, steady operational load. Volume is essentially flat month-on-month (≈95 requests/day), while genuine system defects are falling sharply (system errors −31% per day) — a signal the platform is stabilising even as business-as-usual processing continues.

| Metric | May | Jun (1–23) | Read |
| --- | --- | --- | --- |
| Total requests logged | 2,974 | 2,170 | Steady |
| Requests per day | 95.9 | 94.3 | Flat |
| Unique ผปต./citizens |  |  | 4,651 in window |
| Unique เลขรับแจ้ง tickets |  |  | 1,123 in window |
| System errors / day | 26.7 | 18.3 | ↓ 31% |
| Payment-order errors / day | 26.9 | 23.3 | ↓ 14% |

Note: June is a partial month (23 of 30 days); all comparisons use per-day rates for fairness.

# 3. Incident Taxonomy & Priority Model

Every incident is classified into one issue family (single primary intent, ordered by importance). Priority is assigned automatically from the family, then confirmed at triage. Classification was refined so unclassified “Other” fell from 49% to under 2% of all records.

| Issue family | Volume | Priority | Why it matters |
| --- | --- | --- | --- |
| Payment order (คำสั่งจ่าย/จัดจ่าย) | 1,369 | Medium | Direct money to ผปต.; errors delay disbursement |
| System error (ระบบ/Error) | 1,249 | High | Platform defect; needs dev fix + RCA |
| Approval (อนุมัติ) | 901 | Medium | Cases awaiting sign-off to release benefit |
| Follow-up / urgent (ติดตาม) | 387 | Normal | Chasers on in-flight cases; SLA pressure |
| Status / close case | 272 | Normal | Case-state hygiene; mostly data fixes |
| Adjudicate / review (วินิจฉัย) | 194 | Medium | Eligibility decision needed before pay |
| DOE linkage (กรมจัดหางาน) | 125 | High | Cross-agency integration; rising fast |
| Recovery / clawback (เรียกเงินคืน) | 123 | High | Over-payment recovery; financial risk |
| Duplicate / eligibility | 122 | High | Risk of double-pay or wrong entitlement |
| Other ops (เช็ค/แก้ไข/รายงานตัว/บันทึก…) | 305 | Normal | Investigate, fix, register, record, complaint, cancel |
| Unclassified (Other) | 93 | — | Contextless follow-ons; <2% of all (was 49%) |

# 4. Triage & Resolution Workflow

Aligned to the Hypercare/Support stage of the SDLC. Each incident flows through six steps; AI handles 1–3, humans own 4–6.

- Intake — field office posts to LINE with ผปต. ID, เลขรับแจ้ง and screenshot.

- Classify — auto-tag issue family + priority; deduplicate by citizen ID.

- Route — create/lookup Trello card; assign to owner queue (dev vs ops).

- Resolve — owner actions the fix; system errors get a root-cause note.

- Verify — business owner (สปส.) confirms case state is correct.

- Log & close — record resolution, update status, capture for trend reporting.

# 5. Ownership (RACI)

| Activity | PM | Dev team | Ops/สปส. | PMO/AI |
| --- | --- | --- | --- | --- |
| Intake & classify | A | I | R | R |
| Priority & routing | A/R | C | I | R |
| Defect fix (system) | A | R | I | I |
| Payment-order action | C | C | R/A | I |
| Case verification | I | I | R/A | I |
| Trend & reporting | A/R | I | I | R |

R Responsible · A Accountable · C Consulted · I Informed

# 6. SLA Matrix

| Priority | First response | Resolution target | Escalate if |
| --- | --- | --- | --- |
| High | Within 1 hour | Same business day | Unresolved > 4 hrs / ผปต. impacted |
| Medium | Within 2 hours | Within 1 business day | Unresolved > 1 day |
| Normal | Within 4 hours | Within 2 business days | Unresolved > 2 days |

# 7. Escalation Gates

These always escalate to a human owner — never auto-closed:

- Critical system defect blocking disbursement to ผปต.

- Duplicate / eligibility conflict (double-pay risk).

- DOE (กรมจัดหางาน) integration failure affecting a batch.

- Any case requiring a design change or non-standard rule.

- Volume spike > 130% of daily baseline (≈125+ requests).

# 8. Sprint Plan — Sprint 1 (next 2 weeks)

Sprint goal: cut system-defect and status-bug inflow by a further 25% and contain the rising DOE-linkage trend, while keeping High-priority SLA ≥ 90%.

Backlog is prioritised by ผปต. impact × volume × defect-vs-routine. Routine operational queues stay staffed in parallel.

| # | Backlog item | Type | Priority | Owner |
| --- | --- | --- | --- | --- |
| S1 | Root-cause & fix top recurring payment-order errors | Defect | High | Dev |
| S2 | Stabilise status/close-case data fixes (auto-validate) | Defect | High | Dev |
| S3 | Investigate DOE-linkage failures (+90% MoM) | Spike | High | Dev+Ops |
| S4 | Duplicate/eligibility guardrail (block double-pay) | Defect | High | Dev |
| S5 | Report-in throughput — batch tooling | Improve | Medium | Dev |
| S6 | Trello board + label taxonomy live | Process | Medium | PM/PMO |
| S7 | Daily triage stand-up + SLA board | Process | Normal | PM |

## Definition of Done

- Fix verified by Ops/สปส. on a real case; RCA logged.

- Trend metric updated; recurrence monitored for 1 week.

- Trello card closed with resolution note.

# 9. Trello Board Structure (“Team Tickets”)

Recommended lists (columns) and labels to mirror this workflow:

| Element | Setup |
| --- | --- |
| Lists | Inbox → Triaged → In Progress (Dev) → In Progress (Ops) → Verify → Done |
| Priority labels | High (red) · Medium (amber) · Normal (green) |
| Issue labels | Payment · Report-in · Status · Duplicate · DOE · System-error |
| Card title | [Office] ผปต.-ID — issue (เลขรับแจ้ง) |
| Card fields | Citizen ID, ticket no., office, date, SLA due, owner |

# 10. KPIs to Track Weekly

- System-defect inflow per day (target: declining).

- High-priority SLA attainment (target ≥ 90%).

- Open vs resolved backlog age.

- DOE-linkage incidents (watch list).

- Recurrence rate of fixed defects (target < 5%).